**Open-Source Software Development**

**Class: 17DTHQA1**

**Team: 4**

PROJECT PLAN

<1711060507> - < Trần Minh Quý > - <Leader>

<1711060830> - < Nguyễn Văn Minh >

<1711060754> - < Võ Thuận >

**TABLE OF CONTENTS**

[1 Overview 1](#_Toc65524779)

[Team info 1](#_Toc65524780)

[Project info 1](#_Toc65524781)

[2 Project plan 2](#_Toc65524782)

[2.1 Milestones - products 2](#_Toc65524783)

[2.2 Communication plan 4](#_Toc65524784)

[Team meeting plan 4](#_Toc65524785)

[Product Owner meeting plan 4](#_Toc65524786)

[Customer meeting plan 4](#_Toc65524787)

[2.3 Tools 5](#_Toc65524788)

[Design & Management Tools 5](#_Toc65524789)

[Programming Tools 5](#_Toc65524790)

[Support Tools 5](#_Toc65524791)

# Overview

### Team info

|  |  |  |  |
| --- | --- | --- | --- |
| ID | Name | Email | Position |
| 1711060507 | Trần Minh Quý | Tranminhquy170799hiie@gmail.com | Leader, Developer, Tester |
| 1711060830 | Nguyễn Văn Minh | vanminh8109@gmail.com | Programmer |
| 1711060754 | Võ Thuận | Vothuan20499@gmail.com | Programmer |

### Project info

|  |  |
| --- | --- |
| Name | Phone Shop |

With mobile phone websites, your range of customers will be expanded like never before. If you open a cell phone store your customers will be limited to a certain range, but with the internet your coverage will spread faster than ever. With nationwide delivery you can serve customers anywhere with the fastest possible time. With traditional advertising and marketing methods, your store's reputation can only be spread by word of mouth, but with global coverage tools such as the internet, your professionalism and dedication will have a spread bigger than ever.

# Project plan

## Milestones - products

|  |  |  |  |
| --- | --- | --- | --- |
| Milestones | Tasks | Estimated time  (days) | Products |
| 16/3 - 23/3/2021 | Meet customer | 7 | Project plan |
| 23/3 – 30/3/2021 | Analysis | 7 | Project plan |
| 30/3 - 6/4/2021 | Design frontend | 7 | Website |
| 6/4 – 13/4/2021 | Design backend | 7 | Website |
| 13/4 - 20/4/2021 | Design Database | 7 | Website |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

## Communication plan

### Team meeting plan

|  |  |  |  |
| --- | --- | --- | --- |
| Date/Time | Objectives | Method | Preparatory works |
| 16/03/2021 | Meet customers and find out information | Meet at the coffee house | Prepared at the request of customers, choose the right platform and tools to use when developing projects |
| 23/03/2021 | Analysis | Meet at the coffee house | Project design analysis: interface, database |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |

### Product Owner meeting plan

|  |  |  |
| --- | --- | --- |
| Date/Time | Objectives | Preparatory works |
| 10/04/2021 | Show product | Show customers the product and demo the functions according to their needs |
|  |  |  |
|  |  |  |
|  |  |  |
| … | … | … |

### Customer meeting plan

|  |  |  |
| --- | --- | --- |
| Date/Time | Objectives | Preparatory works |
| 15/04/2021 | Receive information | - UI design  - function : select, buy,add and view products  - Login and register account to website |
| 20/04/2021 | Product delivery | Complete project and deliver products to customers |
|  |  |  |
|  |  |  |
| … | … | … |

## Tools

### Design & Management Tools

Xampp

WordPress

### Programming Tools

Sublime Text 3

Visual Studio Code

### Support Tools

* Google Mail:
* Zoom: Online meeting
* Microsoft Word: ………….
* …